PROGRESS REPORT

Course: Operating Systems [Multimedia] - 20251

Project  no:  21

Project title: Kernal Animation Service

Design thinking page (e.g. Figma): Figma

Task management page (e.g. JIRA): JIRA

Members:

- Nguyễn Quang Dũng 20233843

- Bùi Duy Thái 20233875

Reported working period:

from:  30/10/2025					to:  05/11/2025

- Summary of latest progress

During this period, our team successfully initiated the development of a kernel-level animation subsystem in xv6-riscv. The goal is to enable kernel timer-driven animation rendering that can be controlled from user space. The system design was first analyzed in detail, and the implementation was divided into two parts: timer-based logic (Member 1) and framebuffer drawing (Member 2). Member 1 focused on the kernel and system call integration, while Member 2 began preliminary work on the framebuffer interface.
 Cumulatively, we have achieved a working timer-based event loop connected to new system calls. The kernel is now capable of responding to user commands such as start, stop, and set speed through a new user-space program (animctl). This establishes the foundation for integrating actual graphical updates in the next phase.

- Review of technical activities

Activity 1: Kernel timer integration & trap handling

Files modified:

- kernel/trap.c:

  - Added animation tick logic in timer interrupt path.

  - Added anim_tick_counter and tied it to ticks.

  - Inserted debugging output for frame updates.

  - Prepared hooks for future framebuffer drawing.

Activity 2: System call development

-Files modified / created:

- kernel/sysproc.c:

  - Added new syscalls: sys_start_anim, sys_stop_anim, sys_set_speed.

  - Added global variables: animation_enabled, anim_ticks_per_frame.

- kernel/syscall.c:

  - Added syscall entries to syscall dispatch table.

  - Added corresponding extern declarations.

- kernel/syscall.h:

  - Added syscall numbers (SYS_start_anim, SYS_stop_anim, SYS_set_speed).

Activity 3: User-space syscall interface

-Files modified / created:

- user/usys.pl: added syscall stubs.

- user/user.h: added user-space prototypes.

- user/animctl.c: created new user-space command line tool to control animation.

- Makefile: added _animctl to the UPROGS list.

Activity 4: Framebuffer preparation (Member 2)

-Files created:

- kernel/fb.h (stub version): declared framebuffer-related function prototypes.

- kernel/fb.c (stub version): placeholder implementations for framebuffer initialization.

- Design activity: Created architectural plan for /dev/fb device and its integration with animation ticks.

- Personal contribution (omitted if only one member)

-Nguyễn Quang Dũng 20233843: Kernel System Call Infrastructure (Control Path)

- Files modified:

- kernel/sysproc.c

- kernel/syscall.c

- kernel/syscall.h

- kernel/trap.c

- user/user.h

- user/usys.pl

### Major work done:

### a) Added three new kernel syscalls

- start_anim()

- stop_anim()

- set_speed(int)

- These provide user-space control over animation states.

### b) Connected syscalls to the kernel via full pipeline

- Added syscall numbers in syscall.h

- Added table entries in syscall.c

- Added stubs in usys.pl

- Added user-level prototypes in user.h

- Implemented handlers in sysproc.c

### c) Integrated animation into timer interrupts

- Updated kernel/trap.c:

- Hooked animation ticks into timer interrupt path

- Added anim_ticks_per_frame and frame counter

- Ensured animation respects start/stop flags

- This gives animation a real-time, hardware-driven update loop.

-Bùi Duy Thái 20233875:

- Files created:

- kernel/animation.c

- kernel/animation.h

- kernel/fb.c

- kernel/fb.h

### Major work done:

### a) Built the initial framebuffer subsystem

- Implemented:

- resolution constants

- pixel buffer array

- fb_clear()

- fb_draw_pixel()

- fb_draw_rect()

- This provides the core graphics rendering surface for future animations.

### b) Developed the kernel animation engine

- Created animation_init()

- Built the rectangle-movement logic

- Implemented dirty-rectangle redraw optimization

- Provided draw_next_frame() used by trap timer

- This is the heart of the animation system and supports:

- smooth object motion

- controlled speed via kernel variables

- efficient framebuffer operations

- Developed code review

- Algorithmic development: Implemented tick-based frame update mechanism using kernel timer interrupts.

- Source code enhanced and/or revised:

- kernel/sysproc.c

- kernel/syscall.c

- kernel/syscall.h

- kernel/trap.c

- user/user.h

- user/usys.pl

- user/animctl.c

- kernel/fb.h (new)

- kernel/fb.c (new)

- Makefile

- Testing result: Verified that kernel timer interrupts trigger correctly and that animation control syscalls return expected values. The animation system was successfully tested in QEMU. The kernel correctly prints frame updates when animation is active.

- TODO

a) List of remaining issues:

- Framebuffer interaction has not been implemented yet.

- Kernel animation logic currently runs without visible output.

- Need to synchronize animation tick rate with display refresh logic.

b) List of tasks to carry out in the next period:

- Implement framebuffer drawings under /dev/fb.

- Link kernel animation updates to on-screen rendering.

- Add parameter validation and final cleanup in syscall handling.

- Conduct full system integration testing on QEMU.

c) Milestone (what to do more to reach the next milestone progress?):

- Achieve a complete kernel-driven animation loop with visible framebuffer output and stable user-space control before final project submission.