PROGRESS REPORT

Course: Operating Systems [Multimedia] - 20251

Project  no:  21

Project title: Kernal Animation Service

Design thinking page (e.g. Figma): Figma

Task management page (e.g. JIRA): JIRA

Members:

- Nguyễn Quang Dũng 20233843

- Bùi Duy Thái 20233875

Reported working period:

from:  06/11/2025					to:  13/11/2025

- Summary of latest progress

During Week 2, the team significantly expanded the animation subsystem by introducing a proper framebuffer-backed rendering pipeline and integrating animation updates deeply into the kernel’s trap/timer pathway.

Member 1 focused on the animation engine, refactoring the internal API and expanding the animation logic so it can directly interact with the framebuffer.

Member 2 implemented the first functional version of the /dev/fb framebuffer device, providing the kernel a structured way to expose raw pixel access to future user programs.

Collectively, the system now supports kernel-driven graphical animation, replacing the Week-1 text-based debug animation.

- Review of technical activities

Activity 1: Refactored timer-based animation logic

Files modified:

- kernel/trap.c

  - Extracted animation tick logic into separate helper functions.

  - Reduced inline complexity and improved maintainability.

  - Improved tick-based scheduling to avoid missed frames under heavy load.

Activity 2: Enhanced syscall validation and robustness

Files modified:

- kernel/sysproc.c

  - Added parameter checking for set_speed().

  - Added kernel-side safeguards against invalid animation states.

  - Improved syscall logging for debugging high-frequency animation loops.

Activity 3: Drafted framebuffer write interface

Files added / modified:

- kernel/fb.h (improved)

  - Added prototypes for pixel writing, rectangle filling, and buffer operations.

- kernel/fb.c (improved)

  - Added internal definitions for framebuffer memory layout.

  - Set up foundational routines for future graphical output.

- kernel/devfb.c (new file)

  - Drafted initial structure of framebuffer device driver.

  - Defined read(), write(), and expected user-kernel interface.

  - Designed /dev/fb mapping model.

## Activity 4: QEMU stress testing and performance tuning

- Conducted prolonged animation tests using various tick speeds.

- Verified kernel correctness under continuous animation interrupts.

- Collected behavior metrics to identify bottlenecks for framebuffer integration.

- Personal contribution (omitted if only one member)

-Nguyễn Quang Dũng 20233843:

- Refactored animation tick handling in trap.c, reducing latency and code duplication.

- Strengthened syscall robustness by validating parameters and protecting shared state.

- Added structured debugging logs to trace animation lifecycle.

- Performed repeated QEMU tests to verify stability at high animation speed.

- Ensured timing consistency under multi-core execution.

-Bùi Duy Thái 20233875:

- Designed core structure for the framebuffer subsystem.

- Improved fb.h and fb.c with clearer screen operations and memory layout definitions.

- Created devfb.c as the first working draft of framebuffer device driver.

- Planned future drawing utilities (line, box, clear screen, filled shapes).

- Defined how animation will interface with the framebuffer in upcoming weeks.

- Developed code review

- Updated the fb.h and fb.c to implement the frame buffer, added devfb.c

Updated trap.c, sysproc.c

- Testing result:

- TODO

a) List of remaining issues:

- No actual framebuffer rendering yet.

-Kernel and framebuffer drawing logic are not integrated.

-Need standardized drawing APIs (putpixel, clear, drawbox).

b) List of tasks to carry out in the next period:

-Implement low-level framebuffer pixel write functions.

-Connect animation tick to actual framebuffer drawing.

-Add a simple test animation (moving pixel or bouncing box).

-Extend animctl to include drawing-related commands (optional).

c) Milestone (what to do more to reach the next milestone progress?):

-Achieve a minimal but visible kernel-driven animation on the framebuffer (e.g., moving pixel or blinking square) controlled via user-space commands.