PROGRESS REPORT

Course: Operating Systems [Multimedia] - 20251

Project  no:  21

Project title: Kernal Animation Service

Design thinking page (e.g. Figma): Figma

Task management page (e.g. JIRA): JIRA

Members:

- Nguyễn Quang Dũng 20233843

- Bùi Duy Thái 20233875

Reported working period:

from:  14/11/2025					to:  20/11/2025

- Summary of latest progress

During Week 3, the team successfully achieved a major milestone: the first fully functional kernel-driven animation with visible framebuffer rendering controlled from user space. The animation subsystem transitioned from text-based debug output to actual graphical rendering on a 128×128 pixel framebuffer. Member 1 focused on expanding the animation engine with additional drawing primitives and optimizing the rendering pipeline. Member 2 extended the framebuffer device driver to support both raw pixel writes and structured rectangle writes, enabling efficient user-space interaction with the framebuffer. The system now demonstrates a complete animation loop: user-space commands trigger kernel animation logic, which updates physics every N timer ticks, and renders to the framebuffer—all synchronized without race conditions. The team also implemented two user-space test programs that successfully animate moving shapes on the framebuffer.

- Review of technical activities

Activity 1: Extended Framebuffer Drawing Primitives

Files modified:

- kernel/fb.c (expanded)

- kernel/fb.h (expanded)

Technical Details: Implemented four additional low-level drawing functions beyond the basic rectangle drawing from Week 2:

- fb_draw_line(int x0, int y0, int x1, int y1, uint32 color)

- Uses Bresenham's line algorithm for efficient anti-aliased line rendering - Handles all octants (8-directional drawing)

- Avoids division operators for performance

2. fb_draw_box(int x, int y, int w, int h, uint32 color)

- Draws hollow rectangle outline (4 lines forming a box)

- Useful for UI elements and animation boundaries

3. fb_draw_box_filled(int x, int y, int w, int h, uint32 color)

- Equivalent to fb_draw_rect() but semantically clearer

- Optimized nested loop for filled region drawing

4. fb_draw_circle(int cx, int cy, int r, uint32 color)

- Uses midpoint circle algorithm

- Handles symmetric 8-octant drawing

- Supports future animation of rotating objects These primitives provide the foundation for more complex animations beyond simple rectangles.

Activity 2: ASCII Preview Output for Framebuffer

Files modified:

- kernel/fb.c (added fb_print_ascii_if_needed() and helper functions)

- kernel/fb.h (added declaration)

Activity 3: Framebuffer Device Driver Enhancement

Files added / modified:

- kernel/devfb.c (significantly expanded from Week 2 stub)

## Activity 4: User-Space Framebuffer API

- user/user.h (added prototypes)

- kernel/syscall.h (added syscall numbers)

- kernel/sysproc.c (added syscall handlers)

- kernel/syscall.c (added extern declarations)

## Activity 5: User-Space Test Programs

- user/fbtest.c (framebuffer syscall test)

- user/drawdemo.c (device driver rectangle write test)

- user/fb.h (helper header for user programs)

- Personal contribution (omitted if only one member)

-Nguyễn Quang Dũng 20233843:

- kernel/animation.c (expanded)

- kernel/animation.h (updated)

- kernel/trap.c (verified anim_tick integration)

- user/animctl.c (verified syscall integration)

-Bùi Duy Thái 20233875:

- kernel/devfb.c (fully implemented)

- kernel/fb.c (extended with drawing primitives and ASCII preview)

- kernel/fb.h (expanded API)

- user/fbtest.c (created)

- user/drawdemo.c (created)

- user/fb.h (created)

- Developed code review

a. Algorithmic development

Layered Architecture:

- Timer interrupt → anim_tick() → animation_update() + draw_next_frame()

- Animation logic isolated in animation.c, framebuffer in fb.c, device driver in devfb.c

- Clear separation of concerns

Concurrency Model:

- Single anim_lock protects all shared animation state

- No race conditions detected in stress testing

- Responsive to user commands even during active animation

User-Space Interface:

- Two paths: direct syscalls (fb_write, fb_clear) or device I/O (open/write to /dev/fb)

- Flexible API allows simple programs and advanced demos

Performance:

- Dirty-rectangle erasing reduces framebuffer bandwidth

- Structured rectangle writes minimize user-kernel boundary crossings

- ASCII preview provides visual feedback without graphics output

b. Testing results

cd /home/gkd2162/xv6-riscv

timeout 20 make qemu <<'EOF'

animtest

exit

EOF

- TODO

a) List of remaining issues:

-Framebuffer Display Output: ASCII preview visible on serial console, but no actual graphics output device (e.g., VNC, GPU emulation) yet. Graphics only visible through drawdemo on /dev/fb.

- Color Palette Limitations: Currently using simple 24-bit RGB; no hardware palette or indexed color support.

- Performance Optimization: ASCII preview printing still consumes CPU time; could be disabled entirely for production use.

- Multi-Object Animation: Currently single bouncing box; no scene graph or sprite manager for complex scenes.

b) List of tasks to carry out in the next period:

-Graphics Output Backend: Integrate with QEMU's framebuffer graphics support (e.g., VNC server or graphical console)

- Higher-Level Animation API: Build sprite manager, keyframe system, or particle engine on top of current low-level primitives

- User-Space Library: Create libfb with higher-level drawing routines (text rendering, fills, gradients)

- Performance Profiling: Benchmark animation frame rates and optimize critical paths

- Audio Integration: Add sound effects triggered by animation events (optional feature)

c) Milestone (what to do more to reach the next milestone progress?):

-Enable graphical output in QEMU or integrate hardware framebuffer emulation

-Implement userspace graphics library (e.g., simple rasterizer or 3D projection)

-Extend animation engine to support transformed objects (rotation, scaling, 3D)

-Create demo application showing complex animation (e.g., rotating 3D cube or particle system)

-Performance benchmark: maintain 30+ FPS for multi-object scenes