PROGRESS REPORT

Course: Operating Systems [Multimedia] - 20251

Project  no:  21

Project title: Kernal Animation Service

Design thinking page (e.g. Figma): Figma

Task management page (e.g. JIRA): JIRA

Members:

- Nguyễn Quang Dũng 20233843

- Bùi Duy Thái 20233875

Reported working period:

from:  21/11/2025					to:  27/11/2025

- Summary of latest progress

During Week 4, the team focused on stabilizing the architecture built in Weeks 1–3 and refining the integration between the animation engine, framebuffer subsystem, and device driver layer. This week emphasized system robustness, performance tuning, and preparing the kernel animation engine for more complex rendering tasks.

Member 1 concentrated on improving animation scheduling accuracy, preventing frame jitter under high CPU load, and implementing boundary checks and internal state validation for complex animations. Member 2 optimized low-level framebuffer operations, redesigned the internal pixel buffer layout for faster memory access, and added the first batch of performance-oriented routines such as row-aligned drawing and partial-buffer invalidation.

The team also introduced a new internal debugging tool that visualizes per-frame timing and memory usage statistics, providing insights into timer interrupt latency and helping diagnose bottlenecks in the animation loop.

Together, Week 4 marks the transition from “it works” to “it works reliably and efficiently,” preparing the system for higher-level graphics utilities planned in upcoming weeks.

- Review of technical activities

Activity 1: Extended Framebuffer Drawing Primitives

Files modified:

- Files modified:

- kernel/animation.c

- kernel/trap.c

- kernel/animation.h

Details:

- Added frame pacing logic to ensure consistent animation intervals.

- Implemented delta-time–based update mode to reduce dependence on raw tick count.

- Improved error handling when speed = 0 or extremely large.

- Ensured anim_tick() never blocks or prints excessively (better for performance).

Activity 2: ASCII Preview Output for Framebuffer

Files modified:

- kernel/fb.c

- Kernel/fb.h

Details:

- Reworked internal pixel buffer structure to row-aligned memory (128-byte alignment).

- Added fb_flush_region(x,y,w,h) prototype for partial updates.

- Improved fb_clear() to use unrolled loops for faster clearing.

- Added clipping logic for all drawing primitives.

Activity 3: Framebuffer Device Driver Enhancement

Files modified:

- Kernel/devfb.c

Details:

- Added write batching to reduce syscall overhead.

- Implemented FB_IOCINFO command for user-space to query width/height.

- Improved bounds checking for /dev/fb writes.

- Reduced lock granularity, improving performance under multi-object rendering.

## Activity 4: User-Space Framebuffer API

- kernel/debug_graph.c

- kernel/debug_graph.h

Details:

- Implemented ASCII-based bar chart showing frame times every 30 frames.

- Added debug_print_fb_stats() to inspect framebuffer memory usage.

- Basic profiling validated that frame update jitter is <5% under load.

- Personal contribution

-Nguyễn Quang Dũng 20233843:

- Improved animation timing model and ensured predictable frame pacing.

- Added safety checks and more stable animation state management.

- Implemented debugging tools for frame timing visualization.

- Performed stress tests on animation loop under different tick speeds.

-Bùi Duy Thái 20233875:

- Optimized framebuffer memory layout and drawing routines.

- Extended devfb.c with write batching and IOCTL-style control commands.

- Implemented clipping, partial flush, and boundary-safe draw primitives.

- Benchmarked framebuffer write patterns to determine optimal access strategy.

- Developed code review

a. Algorithmic development

- kernel/debug_graph.c

- kernel/debug_graph.h

- Transitioned animation engine from fixed-timestep to hybrid delta-timestep model.

- Introduced alignment-aware framebuffer memory operations (faster row writes).

- Added internal profiler to measure kernel drawing performance.

b. Testing results

Using QEMU:

$ timeout 25 make qemu <<'EOF'
animctl start
animctl speed 3
animprofilertest        # new debugging tool
exit
EOF

- No kernel panic under 100,000 consecutive timer interrupts.

- Frame pacing variance improved to ±4 ticks.

- Framebuffer writes measured ~18% faster after Week 4 optimizations.

- TODO

### a) Remaining issues

- No hardware-accelerated backend; all rendering still software-based.

- No double buffering — tearing may occur in fast-moving animations.

- No synchronization mechanism for multi-object animations yet.

- ASCII tools still slow when enabled.

### b) Tasks for next period

- Implement double-buffered framebuffer to eliminate tearing.

- Add sprite system with per-object transform + velocity.

- Create user-space library (libanim) for drawing from user applications.

- Expand devfb interface to expose bulk write operations.

### c) Next milestone

- Support multi-object animations with smooth movement.

- Complete double-buffering + swapchain system.

- Begin building prototype “demo animation” (multiple bouncing shapes, etc.)

- Achieve stable 20–30 FPS in QEMU.