PROGRESS REPORT

Course: Operating Systems [Multimedia] - 20251

Project  no:  21

Project title: Kernal Animation Service

Design thinking page (e.g. Figma): Figma

Task management page (e.g. JIRA): JIRA

Members:

- Nguyễn Quang Dũng 20233843

- Bùi Duy Thái 20233875

Reported working period:

from:  28/11/2025					to:  04/12/2025

- Summary of latest progress

Week 5 marks the transition from basic framebuffer animation to advanced rendering, multi-object scenes, and user-space graphics tooling. The team made substantial progress in both kernel‐space and user‐space infrastructures, enabling a more flexible and efficient animation pipeline.

Member 1 improved the kernel animation engine by adding a multi-layer renderer, implementing object registries, and optimizing the animation scheduler to support multiple animated entities simultaneously. Member 2 extended the framebuffer system with new pixel pipelines, double-buffering logic, and a prototype sprite blitting engine.

Together, these upgrades transition the project from a single-object test animation to a fully scalable kernel-driven rendering system, capable of supporting future complex scenes, sprites, UI elements, and partial screen redraw optimization.

- Review of technical activities

Activity 1 — Multi-object animation system (major upgrade)

- Files modified:

- kernel/animation.c

- kernel/animation.h

- kernel/trap.c

- Technical details:

- Member 1 implemented a kernel-level object manager, enabling multiple animated entities to coexist:

- Added struct anim_object with x/y, velocity, size, color

- Implemented anim_register_object() and anim_update_all()

- Integrated the object list into the timer interrupt flow

- Added kernel-side culling and boundary detection

- This transformed the engine from single rectangle bouncing → true multi-object animation engine.

## Activity 2 — Double-buffering support & render pipeline rewrite

- Files modified:

- kernel/fb.c

- kernel/fb.h

- Member 2 implemented double-buffered rendering:

- Added static uint32 fb_front[WB][HB] and fb_back[WB][HB]

- Introduced fb_swap_buffers()

- Rewrote drawing functions to target back buffer

- Implemented fast-memcpy swaps to reduce tearing

- This eliminates flicker, making animations smoother (especially with multiple objects).

## Activity 3 — Sprite rendering subsystem (prototype)

- Files added/updated:

- kernel/fb.c (new blitting functions)

- user/sprite.h (header for upcoming sprite format)

- Implemented:

- fb_blit_sprite(x, y, sprite*, mode)

- Support for transparency via color key

- A simple RLE (run-length-encoding) decompressor for compact sprites

- Draft format for sprite data in user space

## Activity 4 — User-space graphics helper library

- Files modified/added:

- user/libfb.c

- user/libfb.h

- user/fbviewer.c

- Features added:

- Wrapper functions for drawing primitives:

  - fb_line(), fb_rect(), fb_circle(), etc.

- Convenience wrappers for kernel-level sprite drawing

- A user-space framebuffer viewer that prints low-res ASCII previews

- Basic error handling and time profiling hooks

- This library prepares for Week 6 demo programs.

- Personal contribution (omitted if only one member)

-Nguyễn Quang Dũng 20233843:

- Implemented multi-object animation scheduler

- Added internal object registry & update logic

- Reworked animation API for future sprite movement

- Integrated performance counters & debug overlays

- Ensured timer → animation → framebuffer pipeline stability

-Bùi Duy Thái 20233875:

- Implemented double-buffering support in framebuffer

- Added early sprite blitting support & color key transparency

- Expanded fb.c with new pixel pipelines and optimized memory ops

- Created user-space libfb and framebuffer viewer tool

- Improved /dev/fb interface for faster raw pixel throughput

- Developed code review

a. Algorithmic development

- Multi-object animation system (dynamic array + update loop)

- Double-buffering with fast swap

- RLE-based sprite decompressor

- Layered rendering: background → objects → debug overlays

b. Testing results

Using QEMU:

$ timeout 25 make qemu <<'EOF'
animctl start
animctl speed 3
animprofilertest        # new debugging tool
exit
EOF

Stop process:

pkill -9 qemu

- Successfully animated multiple objects (3–20) simultaneously

- Double-buffering removes flicker at 10–60 ticks/frame

- Sprite blitting verified with 3 sample sprites

- Debug overlay correctly reports FPS and object stats

- TODO

### a) Remaining issues

- No collision detection between sprite objects

- Sprite scaling/rotation not implemented

- Performance drops when >20 objects animate simultaneously

- Need real graphical output (VNC / QEMU GPU passthrough)

### b) Tasks for next period

- Implement collision system & bounding boxes

- Add sprite transformations (rotate, scale)

- Introduce scene manager & parallax background support

- Optimize blitting routines with loop unrolling

- Develop advanced user demos (pong, space shooter, particle burst)

### c) Next milestone

- Full sprite-based animation demo running at 30+ FPS

- Two interactive user-space apps (mini game + animation viewer)

- Begin integrating audio events with animation triggers